Draw Request Authorization
Order for Release of Construction Loan Funds
Date: 5/4/2026
To: KAREN HOFFMANN
RE: Owner(s): KAREN HOFFMANN
Property Address: 1908 SOUTH LANE, MENDOTA HEIGHTS, MN 55120
Draw #: 3
Owner and Contractor assume responsibility for the quality of the work performed and this is to certify that the owner is satisfied with the progress to date and has not received any Notice of Intention to File Lien, and that SD Custom Homes (Contractor) is entitled to draw $243,058.16, to cover the following work:
1. 2.03 - Dirt Haul/Removal
1. 2.04 - Excavation
1. 3.03 - Concrete/flatwork
1. 4.11 - Siding MATERIAL
1. 9.04 - Contingency
1. 4.15 - HVAC
1. 4.18 - Fireplace
1. 5.06 - Cabinetry
1. 6.12 - Low Voltage
1. 2.05 - Utility connections/ Assesment
1. 4.01 - Rough lumber
1. 4.06A - Window Installation
1. 4.07 - Exterior doors
1. 4.02 - Rough carpentry
1. 4.12 - Siding Misc
1. 4.05 - Insulation
1. 5.03 - Misc. Carpentry + Materials
1. 6.04 - Ceramic Tile
1. 8.01 - Utilities
1. 8.03 - Site Sanitation ($200/mo)
1. 10.03 - Project Management
1. 10.04 - Builder Profit + Overhead
from the Owner's construction loan escrow account.
Owner and Contractor are aware that the inspection to be done prior to disbursement of this draw will be for progress only.
	__________________________________
Contractor                         Date
Sean Doyle - SD Custom Homes
	__________________________________
Owner                               Date
KAREN HOFFMANN


